| Section | Details |
| --- | --- |
| Test Plan Title | [v1.0 Web https://belajar-bareng.onrender.com/] |
| Prepared By | [Name, Project Manager] |
| Date | [06/04/2026] |

# 1. Introduction

# Purpose:
 This Test Plan defines the strategy, scope, resources, schedule, and deliverables for validating login form and add user implementation in belajar-bareng.onrender.com. It ensures all functional and non-functional requirements are met and the feature is reliable, and user-friendly.

# 2. Scope of Testing

- In Scope: Login function and add user function (including UI and error handling)

- Out of Scope: Update and delete users.

# 3. Test Objectives

- Verify correct login

- Validate error message when username and/or password invalid, username or password blank

- Validate user can add a new user

# 4. Testing Approach

- Methodologies: [Manual Testing, Exploratory Testing]

- Types of Testing: [Functional Testing]

# 5. Test Schedule

| Phase | Start Date | End Date |
| --- | --- | --- |
| Test Planning | [06/03] | [06/04] |
| Test Case Design | [06/05] | [06/08] |
| Test Execution | [06/09] | [06/12] |
| Bug Fix Verification | [06/15] | [06/18] |
| Test Completion | [06/19] | [06/19] |

# 6. Test Environment

- Hardware/Software: [Multiple web browser (Chrome, edge, Firefox]

- Staging URL or App Version: [v1.0 https://belajar-bareng.onrender.com/]

- Test Data Sources: [Dummy data (valid/invalid credential)]

# 7. Resources & Responsibilities

| Role | Name | Responsibilities |
| --- | --- | --- |
| QA Lead | LeadName | Test plan, coordination |
| Test Engineers | Novia Rahma | Test execution, defect reporting |
| Developer Support | DevName | Bug triage, environment setup support |

# 8. Risks & Mitigation

| Risk | Mitigation Strategy |
| --- | --- |
| Tight release schedule | Prioritize critical test cases |
| Limited QA Resources | Prioritize high-risk area |
| Unexpected Requirement Changes | Perform weekly requirement reviews and update test cases |

# 9. Test Deliverables

- Test Plan

- Test Cases

- Test Data

- Defect Report

- Test Execution Report

- Test Summary and Sign Off

# 10. Entry & Exit Criteria

- Entry:

- Code complete: The login and add user features have been fully developed.

- Environment stable

- Test cases reviewed: All test cases has been review by PM/QA Lead, and test data ready to use.

- Exit:

- All test cases has been execute.

- No critical/high open bugs.